TABLE OF CONTENTS

| S.NO | CONTENT | PAGE NO |
| --- | --- | --- |
| 1 | EXECUTIVE SUMMARY | 2 |
| 2 | Part A: Risk Management Plan | . |
|  | 2.1 Establishing the Context | 2-4 |
|  | 2.2 Risk Identification | 4-5 |
|  | 2.3 Risk Analysis | 5-6 |
|  | 2.4 Risk Evaluation | 6 |
|  | 2.5 Risk Treatment | 6-8 |
| 3 | Part B: Change Management Plan | . |
|  | 3.1 Create Urgency | 8 |
|  | 3.2 Form a Coalition | 9 |
|  | 3.3 Create and Communicate Vision | 9-10 |
|  | 3.4 Remove Obstacles | 10-11 |
|  | 3.5 Create Short-Term Wins | 11 |
|  | 3.6 Build on the Change & Anchor in Culture | 11-12 |
| 4 | CONCLUSION | 12 |
| 5 | REFERENCES | 13 |

Risk and Change Management for AI-Based Rental Platforms:

A Strategic Framework for Tulu

Madhava Lakshmi Satya Mohan Samanthakurthi
Student ID: 24123684
MSc in AI For Business

- EXECUTIVE SUMMARY:

Tulu integrates technology into an AI-based rental platform specifically designed for apartment complexes, giving residents easy access to household items and gadgets through an intuitive mobile application. Applying image recognition-based technology enables high-efficiency engagement while allowing the residents to transact messaging automated, cashless rentals, with no human interaction. Tulu gives residents 24/7 access while engaging them with technology to modernize how they interact with shared rental services.

While Tulu utilizes technological innovation, it also carries considerable risk related to its AI-based system, including operational, ethical, and technical risks. Abuse of the system, referral scams, hacking, stock discrepancies, and many others may lead to eroded trust from users, followed by discontent among them, and let anxiously aware users down the line. Furthermore, fluctuations in pricing strategies may make it even more difficult for consumers, making transparency and compliance a two-prong concept to carry on moving forward with Tulu.

To address internal and external risks, using internationally recognized risk management frameworks, such as ISO 31000 and the NIST Risk Management Framework (RMF), this report has identified, assessed, and managed risks associated with the operations of Tulu's process. Each risk was assessed on its likelihood, impact, and resilience to the organization.

In addition to evaluating risks, this report provided a change management tactic using Cortis' 8-Step Change Model along with material from Lewin's Force Field Analysis and CN's Organizational Culture Model. The models have been used to provide a structured way to build adaptability along with the importance of stakeholder engagement to build organizational alignment in embedding AI-based, automated service models.

The report seeks to illustrate that Tulu's system is not just technologically sound and compliant, but also culturally flexible and ethically appropriate, linking foundational theory to practical application. Tulu's possible impact as an innovative startup organization through digitally focused, responsibly managed, and ethically guided innovation, data-centred operations, could become synonymous with modern rental experiences for accessing everyday items in ways in which residents can have an efficient and secure future.

2. Part A: Risk Management Plan

2.1 Establishing the Context

Tulu is a pioneering and fast-growing company that has implemented AI driven autonomous rental kiosks in residential buildings. Through the app, users can rent everyday items for specific durations and receive them automatically from the machines. The system uses AI image recognition to guarantee that only selected items are issued to the customers, while penalizing them for exceeding set limits. The entire system is hands-off. There is no human interaction at the vending machines, and it is a self-sustaining ecosystem. As much as Tulu’s operation causes a modern and convenient experience, it also poses critical risk management factors.

Internal Factors:

- Effortless Access to Rentals: Tulu provides customers with prompt and effortless access to rental items, convenience, and effectiveness.

- Low Staff Requirements: The system is designed to function with less employees, lowering operational expenses and increasing scalability.

- Client Retention: Tulu increases customer retention through smart technology solutions that enhances experience and efficiency.

External Factors:

- Regulatory Compliance: As with any company, Tulu has to observe local and international regulations particularly in data-sensitive areas where there are high concerns regarding privacy and compliance. [according to ISO, 2018]

- Market Competition: Aside from the ecommerce platforms, Tulu also faces competition from other rental service which requires Tulu to constantly invent something new and different all the time. [according to COSO, 2017]

- Consumer Behaviour: As with any other business, the company has to manage effectively dealing with shifts in demand that are often unpredictable which increases operational complexity. [according to Freeman, 1984]

Internal Stakeholders:

- Technical Experts: These are employees who keep the AI based systems operational and also ensure they apply any current changes that may be needed.

- Development Specialists: These are marketing personnel charged with the responsibility of designing and developing the application and the automated systems tailored for the customers.

- Legal Advisors: These are the people necessary for making sure that the organization operates within legal bounds especially when dealing with data, data protection, and privacy laws. [according to NIST, 2018]

- Data Protection Teams: These are people whose duties involve protecting the company’s customer information and making sure that the company does not violate privacy laws and standards. [according to Schein, 2010]

External Stakeholders:

- Residents: The first category of people is the customers of the Tulu service whose feedback and experiences significantly determines the success or failure of the platform.

- Building Supervisors: Assist in the installing and servicing of the automated devices situated in the different apartments and have major responsibility for supervising work done in the field.

Application of Risk Frameworks:

The ISO 31000 Risk Management Framework highlights how crucial it is to have a solid risk management policy that aligns with the organization's goals and takes into account the external factors that could affect the business. [according to ISO, 2018] For Tulu, this framework serves as a valuable tool to steer the company's growth while effectively managing risks.

Equally important is the NIST Risk Management Framework, which emphasizes understanding the organizational context, especially when it comes to data and privacy issues. Given Tulu's heavy reliance on customer data and AI-driven insights, its risk landscape becomes more complex, necessitating robust risk management strategies. [according to NIST, 2018] As automated retail systems and AI technologies become more common, they bring new challenges especially around data privacy, consistency, and abiding to rules. By using well-established frameworks, Tulu can take a more organized approach to manage these risks, helping the business stay strong and continue to innovate over time.

2.2 Risk Identification

The risks of Tulu's AI installation, using ISO 31000 and NIST RMF, can be classified under the components of risk - technical, operational, compliance, and reputational.

Technical Risk

- System Failure - AI cameras may mislabel items selected by customer under low lighting. [according to ISO, 2018]

- App mistake - Bottlenecks or glitches in inventory adjustments with stock count could cause customer frustration and ease of reconciliation. [ according to NIST, 2018]

Operational Risk

- Inventory mismatch - Kiosk does not have many items consumers see in app

- Pricing x2 - Goods that are marked at 2x retail can also cause defence from customers

- Referral Fraud - Consumers are able to take advantage of referral credits by deleting the app and downloading under a different number. [ according to ISO, 2018]

Compliance Risk

- GDPR- if we continually observe in public area without clear user consent then this is possibly breaking laws. [according to ISO, 2018]

- Data security - we must also protect customer data, billing info, usage logs with respect to data leaks.

Reputational Risk

- Criticism driven by excessive prices, innovation hurdles, and ambiguous fees

- Loss of confidence in a system that can be cheated or other abhorrent uses

Using NIST RMF's control selection phase with ISO 31000 structural risk identification process allows for addressing risks at the level of organizational work flows but also the end user and regulatory perspectives. [according to NIST, 2018]

2.3 Risk Analysis

Risk analysis plays an important part in your hazard identification and recommended mitigation strategies. This section will use qualitative measures to assess each identified risk in level of frequency and how extensive the risk is, to ensure the organization is ready to prepared.

- COSO ERM and FMEA Frameworks: When assessing risk completely, to take into account three areas - consequence severity, frequency of occurrence, and severity of detectability. By having the perspective of these three areas you will have a complete picture of the risk and proper responses needed to mitigate those actions. For example, we would actually take actions to address severity if appropriate, while we might want to use a strategic decision in addressing frequency. [according to COSO, 2017 and according to FMEA, n.d.]

- Referral Fraud: Referral fraud has an immediate financial implication for the organization which, at the very least, will result in direct financial destruction. In addition to that damage, referral fraud could cause serious damage to the organization’s reputation, and thus its brand, which will lead to customer trust and confidence, and if continued, it could genuinely taint the organization's brand image. It becomes imperative then, that if there are other types of fraud to identify patterns of fraud early on and create detection mechanisms that would help minimize fraud, referral fraud being the primary concern. [according to ISO, 2018]

- Privacy Violations: Privacy violations also carry the most trepidation as they can be very sensitive and can evoke legal action. Non-compliance of privacy laws can leave organizations with huge fines and real long-term legal risk, along with being detrimental to the organization's reputation and relationship with the customer. Privacy violations not only carry a risk of fines etc. there is an obvious reputational risk with serious long-term impact. [according to NIST, 2018]

- Consumer Dissatisfaction: Consumer dissatisfaction will express itself through some forms of poor ratings and declining user retention. The short-term impact of poor feedback, consumer dissatisfaction will affect sales and attrition, however the long-term consequence will be worse. Consumer dissatisfaction will be leave an experience based pattern of dissatisfaction and eventually whittle away the company's brand image and position in the market with the consumers even harder to recover trust in terms of using its goods or services. [according to Freeman, 1984 and according to Schein, 2010]

2.4 Risk Evaluation

Regulatory Non-compliance: The company does not tolerate risks of any level related to not complying with regulations. Non-compliance could have devastating and costly ramifications if Tulu were to get non-compliance fines or even suspend its permits that directly impact how the company operates and conducts business.

- System Abuse or Manipulation: This is the top ranked risk because it can directly impede financial performance and operational integrity.

Abuse or manipulation of the system can erode trust and cause irreparable damage to revenue and brand equity.

Aloiga (2021) professes that risk should examined within the lens of the organization’s prescribed risk parameters and strategic objectives. Tulu can characterize risks as prescribed, and demonstrated a clear examination and ranked risks so that Tulu could examine the risk issue more effectively. For example, the elimination of the referral system so that fraud cannot happen and the enactment of the surveillance operations is in compliance are of extreme importance.

Through risk evaluation and ranking, Tulu can more effectively allocate resources to the areas that have the most strategic implications, thus addressing the short-term safety and long-term viability of the company.

2.5 Risk treatment

Risk treatment is the next phase of risk management. It deals with potential hazards that the company identified in the risk assessment process, with the intent of decreasing or removing the hazards, through useful and actionable mitigation techniques. The generally recognized mitigation strategies are based upon existing methodologies like ISO 31000 and NIST RMF to assist organizations to provide enough intelligence to develop risk-based decisions. The following is a description of relevant mitigation techniques for a variety of identified risks, as well as the relative significance of the risk to the company's goals:

- Referral Fraud: Referral fraud could materially taint the brand and cost financial harm.

- Set referral incentives to unique devices and IP addresses: If there is a     limited number of referral incentives per unique device and IP address then this will remove the ability for unique referrals signing up multiple times from the same source. [according to NIST RMF, 2018]

- Limit the number of incentives per device and location: This could help authenticate the user better for the referral you could use incentive for if the same user claimed all of the incentives through numerous accounts in the same network as there is greater chance of multiple accounts generated through same referral. [ according to ISO 31000, 2018]

- Use machine learning to identify odd referral behaviours: Machine learning would usually expose unique behaviours that might borrow several signups from multiple devices or locations, or use identical identities for each referral rewards that have been issued. [according to NIST, 2018]

- Seek out verification of national ID information to award credits: Where applicable, requiring users to provide their national ID to show sufficient as legitimate before processing and issuing of an incentive or reward is next level protection.

[according to GDPR, 2018]

- Eliminate awarding referral incentives without regulatory agency verification of access by user: Utilizing some serious verification steps the organization would limit the overall potential for false or fraudulent activity by providing internal verification of the legitimacy of its users. [according to ISO 27001, 2013]

GDPR Non-Compliance the penalties for non-compliance can additionally be expensive and serious and used much for expedient risk management peculiar to litigation timelines:

- Utilized explicit opt-in consent in user registration. The user registration assessment affords ground zero opportunities for affirmative towards clear and unequivocal consent for data being collected and processed to provide a stronger evidence base than implied consent could ever provide mitigating risks from breaches relating to GDPR violations. [according to GDPR, 2018]

- Make users agree based on the information provided to them, this starts at onboarding. During onboarding, make sure users are aware of the organization's summarized data practices and any step of that organization's practices with which the users were agreeing to their practices. [according to ISO 31000, 2018]

- Make clear to the users when their surrounded by a video kiosk where they are being approached to engage. The users should always be aware of their location and any possible couplings indicative of drones monitoring in public circumstances.

Inventory errors:

Inventory errors can result in customer dissatisfaction and inefficient operational procedures. To maintain accurate inventory and reduce customer frustration, the following practices will be enabled:

• Utilize LOD sensors for monitoring the inventory levels of the shelves: When LOD (Level of Detail) can be used, the inventory on shelves is monitored in real time.

• Have stock availability continuously synced through the app: Stock availability can easily escalate confusion and frustrations, therefore the app must continuously stay updated with available inventory.[ according to ISO 31000, 2018]

Customer frustration:

The risk of customer dissatisfaction could severely deter growth for Tulu. Thus, Tulu could minimize the risk with the following examples:

• Use a tiered pricing model that can be compared to real prices in the local market: By providing fair pricing based on the current conditions of the market, the dissatisfaction rate in pricing can be reduced.

• Offer in-app assistance for feedback and instant refunds for items that are no longer available: Having a provision in the app for customers to receive assistance or to request a refund increases customer satisfaction, especially when items were unavailable.

• Commit to continuously retraining AI model for increased accuracy: The accuracy of AI will continuously depend upon how often these models are retrained, ensuring that they are updated and help to manage customer interaction.

Alignment with the risk frameworks:

It is relevant that all mitigation processes align with the severity of the identified risks, resources available and possible rewards. The COSO ERM framework strongly promotes the effective integration for risk mitigation steps and risk transfer mechanisms. For instance, securing third party GDPR compliant cloud based solutions can help the business mitigate sensitive data from their operations first and foremost, while reducing organizational risk exposure.

3. Part B: Change Management Plan

3.1 Create Urgency:

Being urgent is essential for the successful adoption of Tulu's AI based product's capabilities. In Kotter's 8-Step Change Model, the first step was establish urgency in order to work against inertia. Even Lewin's "Unfreezing" phase encouraged the need to "unfreeze" previous conceptual minds in order to initiate change. Tulu can create a sense of urgency by emphasizing a few key points:

• The financial hit from referral fraud and misuse. [ISO 31000, 2018]

• The legal dangers tied to potential GDPR violations, particularly from unauthorized surveillance at kiosks. [ GDPR, 2018]

• Customer dissatisfaction, which often shows up as negative feedback about pricing and inventory issues.

To combat complacency and push back against resistance, Tulu will need to share some solid data on how these factors affect revenue, customer turnover, and compliance risks. Real-life incidents, such as Uber's data privacy breach in 2018 and the significant fines that ensued, highlight the serious repercussions of overlooking these risks.

3.2 Form a Coalition

Building a coalition to drive Tulu's AI activities through significant change is crucial. Jon Kotter identifies the second step, forming a guiding coalition. Generally, the best changes and transitions take place when the key individuals support the change, generating progress for the change and helping to overcome resistance.

Tulu needs to bring together a coalition:

- The Senior Leadership: We will require at least the CEO or CTO involved, to provide both an overarching vision and the delegated authority to make decisions. Ultimately, change needs a named owner who is empowered to make decisions and set the direction of travel through the project. [according to Kotter, 1996]

- Department Heads: Building a smart rental property will require a technology and infrastructure lead with enough depth of technology knowledge, a Data Protection Officer anchoring the project to compliance with data security laws, and a Head of Customer Experience ensuring the project enables for the end user and meets their expectations. [according to General Data Protection Regulation, 2018]

- External Stakeholders: Consider having a property manager and trusted residents provide feedback from the users' perspective to help generate trust in the community.

Using Freeman's Stakeholder Theory, the coalition members can be assessed on power, legitimacy, and urgency. Freeman's Stakeholder Theory is all about creating a cohesive group that brings together people with diverse backgrounds in technical fields, legal compliance, and user experience. This coalition should meet regularly, maintain open lines of communication, and serve as advocates for the AI transformation in Tulu. By harnessing their collective strength, they can encourage buy-in and help Tulu navigate internal politics, ensuring that the implementation stays on course.

3.3 Create and Communicate Vision

Vision Statement:

"To provide a smart rental experience that is secure, responsible, and user-centred, earning the trust of every resident."

As part of Kotter's Step 3 (Develop the Vision) and Step 4 (Communicate the Vision), TULU must provide a clear and motivational path toward change. A strong vision offers clarity, inspires engagement, and generates a lens for all change efforts. [according to Kotter, 1996]

The vision should be communicated to ensure a wide audience understands and buys in through different channels of communication, such as in-app notifications, emailed newsletters, and posters in residential halls. Exposing the vision through different communication platforms supports increased message retention and sharing of the ideas involves both users and the staff.

The ADKAR model provides a structured way of thinking about how to communicate: [according to Hiatt, 2006]

• Awareness: Use a description of current issues (privacy concerns, not knowing when a system is vulnerable, whether the user experience will be consistent) to explain why change is necessary.

• Desire: Show how the changes will create increased convenience for both residents and managers to build interest.

• Knowledge: Help stakeholders understand what is changing, why it will change, and how will it change.

• Ability: Share links to online resources (tutorials, customer support, walkthroughs, etc.) to develop residents and staff capacity to mingle in the new practices.

• Reinforcement: Celebrate success stories, share appreciation, and communicate construction stories to maintain progress.

By delivering a strong vision and reinforcing it through consistent messaging, TULU can reduce resistance, align stakeholders, and build a shared sense of purpose.

Forming a unified message and supporting it with tools for understanding and adoption ensures the transition is smooth, accepted, and ultimately embraced by all involved.

3.4 Remove Obstacles

Removing obstacles is a necessary step to allow and ramp-up Tulu’s change process. According to Kotter’s Step 5: Empower Broad- Based Action, removing structural and behavioural barriers will allow people to act on their initiative. Similarly, if we look to Lewin's Force Field Analysis, we must reduce the restraining forces to enable smooth transitions during change. [according to Kotter, 1996; Hiatt, 2006]

- Tulu has operational and behavioural obstacles to overcome to effect successful AI adoption:

- An app that doesn't provide an efficient interface and continues to show out-of-stock items to users is not only frustrating, but inconsistency undermines trust.

- A widely abused referral system undermining fairness, and resulting in a negative financial impact.

- Decision-making cycles are delayed by excessive internal approvals.

- User resistance due to poor communication, and lack of clarity over system changes.

To remove these barriers, Tulu could:

- Design the app to only show products that are in stock, improving the user experience and integrity of the platform.

- Introduce verification protocols, i.e. national ID confirmation, device/IP address tracking, to demonstrate authenticity of referrals. Look to a new “Refer Responsibly” approach whereby own referral incentives are based on authenticated referrals.

- Provide development teams with greater autonomy in order to update development cycles quickly and efficiently.

- Include the marketing team to communicate changes to users and re-engage their trust through the frequency and transparency of key updates.

By deciding to undertake technical changes, alongside committed stakeholder engagement, Tulu can reduce friction and restore confidence in the current operational and 'AI' capabilities of their systems, in order to achieve a more efficient and accepted process.

3.5 Create Short-Term Wins

Early wins are crucial for keeping the momentum alive during a transformation. Kotter’s Step 6, Create Short-Term Wins, highlights that 'celebrating short-term wins is one of the most important things that you can do. [according to Kotter, 1996].These quick victories not only boost morale but also reassure everyone involved that the change is on the right track. Tulu can demonstrate its progress by:

- Celebrating Milestones: Reaching the first 100 verified and fraud-free transactions is a significant achievement. This milestone not only showcases enhancements in their system's security but also helps to build trust with users, proving that they have a dependable and safe platform for transactions.

- Demonstrating Improvements in Inventory Accuracy: Enhancements in real-time inventory tracking will directly tackle the earlier concerns about stock discrepancies, which have been significant pain points for users. This will undoubtedly enhance the app's reliability and show that steps are being taken to restore trust in the platform.

- Establishing Temporary Incentives: Offering limited-time rewards or discounts for users willing to engage with the updated system creates a win-win situation. It encourages active participation while rewarding those who embrace change. Plus, it generates excitement and buzz, helping to drive the transition process forward.

By actively celebrating short-term wins, Tulu will not only validate the changes, but will also create a positive feedback loop whereby each success promotes further effort. The visible wins also help to create a cycle of success that can be communicated broadly across the organization and users in an effort to generate stronger buy-in from internal teams and customers. This also helps in creating the momentum required to ensure that the change is sustainable, and a genuine transformation towards what Tulu wants to achieve strategically.

3.6 Build on the Change & Anchor in Culture

To ensure that the change lasts in the long run, it's essential to weave the new behaviors and values into the very fabric of the organization's culture. In step 7 of Kotter's model, the emphasis on solidifying change is viewed as a continuous journey that demands consistent actions over time. Meanwhile, Schein's Organizational Culture Model examines whether these behaviours truly resonate with the organization's core values. [according to Schein, 2010]

Tulu can contribute to building sustainability by:

- Including ethical use and transparency in all employee training materials and development programs.

- Connecting employee KPIs to ethical compliance and customer satisfaction metrics contained in the code of ethics and customer satisfaction guidelines, focusing their behaviours on accountability and the customer.

- Recalling success stories during onboarding that highlight individuals or groups that exhibit ethical, customer-centred actions.

- Utilizing on-going positive reinforcement practices of providing feedback, recognition and public praise for employees that demonstrate the behaviours they wish to encourage in others.

CONCLUSION:

Implementation of AI in TULU’s system for rental services is a peripheral development in retail automation, however, the complete reliance on automated check monitoring, app control, and user self-regulation poses risks of system crashes, breach of policies, and user frustration. The risk assessment reported, using the ISO 31000 and NIST RMF frameworks, identifies and emphasizes risks including referral fraud and GDPR compliance issues as top priorities.

To control such risks, this report proposes the risk treatment plan aimed at extending AI functionality, increasing communicative transparency, and tightening control over system processes. Such an approach would reduce operational risks associated with the platform. Also, Kotter’s Change Management Plan, reinforced with Lewin and Schein’s frameworks, formulates stepwise techniques to foster change at the organizational level culture and processes.

With the execution of these approaches, the level of operational risks would drastically reduce, earning user trust while improving ethical standards in service delivery.

REFERENCES:

- COSO (2017) Enterprise Risk Management—Integrating with Strategy and Performance. Committee of Sponsoring Organizations of the Treadway Commission.

- FMEA (n.d.) ‘Failure Mode and Effects Analysis’. Available at: https://asq.org/quality-resources/fmea

- Freeman, R.E. (1984) Strategic Management: A Stakeholder Approach. Boston: Pitman.

- ISO (2018) ISO 31000:2018 Risk Management – Guidelines. Geneva: International Organization for Standardization.

- Kotter, J.P. (1996) Leading Change. Boston: Harvard Business School Press.

- Lewin, K. (1947) ‘Frontiers in group dynamics’, Human Relations, 1(1), pp. 5–41. https://doi.org/10.1177/001872674700100103.

- Mitchell, R.K., Agle, B.R. and Wood, D.J. (1997) ‘Toward a theory of stakeholder identification and salience: Defining the principle of who and what really counts’, Academy of Management Review, 22(4), pp. 853–886.

- NIST (2018) Risk Management Framework for Information Systems and Organizations: A System Life Cycle Approach for Security and Privacy (NIST SP 800-37 Rev. 2). Gaithersburg, MD: National Institute of Standards and Technology.

- Schein, E.H. (2010) Organizational Culture and Leadership. 4th edn. San Francisco: Jossey-Bass.

- Bass, B.M. and Bass, R. (2008) The Bass Handbook of Leadership: Theory, Research, and Managerial Applications. 4th edn. New York: Free Press.

- European Union (2018) General Data Protection Regulation (GDPR). Regulation (EU) 2016/679, Official Journal of the European Union, L119, pp. 1–88.

- Hiatt, (2006). ADKAR: A Model for Change in Business, Government and Our Community. Loveland, CO: Prosci Research.

- Hillson, D. (2009) Managing Risk in Projects. Aldershot: Gower Publishing.

- Tulu, 2024. About Us. [online] Available at: https://www.tulu.io/about-us/